Project Lead: Jay Yang – M01006234 – Personal Log

| Date (MDY) | Task | Personal Thoughts |
| --- | --- | --- |
| 01/20/26 | Assigned as Team Leader | I think I am most likely to keep to my work at a consistent rate, and my experience in software development and programming will go a long way in guiding the group. I just hope they can keep up. |
| 01/25/26 | Had a small meeting to discuss the direction of the project and the specific road map we should take towards completion. | Missing two members, but will tell them about it later. |
| 01/27/26 | Received assignment. “Gym Membership” – Verbatim. Was told to await an email. | I feel it’s odd to be told by a client just two simple words about what they want for their software. Told members we should consider making use cases ASAP. |
| 01/27/26 | Asked professor concerning further details of what the client requires from the software. Was told that the email would contain more information about the software. | We decided to wait for the email before continuation of design. |
| 01/27/26 | Started playing around with ASP.NET MVC, and followed along with a very basic beginner tutorial. | This feels a LOT like Django. |
| 02/04/26 | Received email. Email did not have any other details at all. Retrieved details from team members. | Was I lied to? We did all of that waiting for no reason. We could’ve started already. We are now a week behind. |
| 02/04/26 | Assigned everyone to start drafting up Use Cases and to finish them as soon as possible. | Whatever, let’s just bang out the design real quick. |
| 02/05/26 | Replied to email with the requested member details. Copied in the rest of the Syndicate in hopes for a response. | I’ll ask about details again, or at least a better descriptor for the coursework. |
| 02/12/26 | Everyone finished their Use Cases, to an agreeable degree. Had a meeting that lasted nearly 2 hours. | The way this is happening is a bit messy. But we don’t have the time/availability to achieve this in person. |
| 02/12/26 | Assigned User Requirement drafting to Pansilu. | We wait. |
| 02/15/26 | Set up a minor ASP.NET project (to be worked on), and created a GitHub repository with a main branch and development branch. Set up Rules for branches to protect, and in regards to, the workflow of the team. | The panic is settling in a bit, and I just couldn’t sit around anymore. So, setting up the GitHub is at least something. I am working on it a bit but not so much that it falls out of line with the requirements to come. Just a baseplate. |
| 02/16/26 | Edited the MVC structure a bit in relation to defined Areas. | I should stop touching the code. |
| 02/17/26 | Created a template registration view and view model for Members. | This needs to be reworked in the future, in which the Stripe API is integrated and account creation can only be possible by selecting and purchasing a membership. |
| 02/17/26 | Wrote up a document detailing the expectations of every individual in the group, and what they can expect from following/not following these expectations. | I put a little note in there to give a “reaction emote” to see if they’ve actually read it. I doubt there will be all 4. Nobody reads anything. |
| 02/24/26 | Decided not to wait any longer on user requirements. I finalized and consolidated discussed use cases into a single document, and then wrote up user requirements based on such. | It’s a shame that I had to be the one to do the work, but progress was grinding to a halt as others were busy focusing on studying for the exam and finishing their assignments. This is going incredibly slow. |
| 02/26/26 | Busy for the weekend, told everyone to draft up some designs based on the user requirements. | I’m probably not going to get much, am I? |
| 03/03/26 | Started migrating from a single MVC project into an API + MVC project. | Sam noted that the assignment brief designates an ASP.NET Web API as one of the allowed builds. Although it seems more lenient during lectures, I decided building an API would be better for decoupling anyway. |
| 03/05/26 | Addressed my concerns about the future of the assignment with the team. | I basically told everyone to step up, or just fall. I can’t continue waiting for everyone at each stage. Thought this was important to log because team behavior and morale could have been affected by this. |
| 03/08/26 | Completed my personal design for the frontend of the system. | My designs could be considered incomplete in some areas, but should suffice as all requirements are indirectly/implicitly covered by my designs. |
| 03/08/26 | Reworked the repository into a new structure. Went from a purely MVC setup to a 2-project solution with an API and an MVC consumer. Business logic was moved from the previous MVC into the new API. Set up a new GitHub repository instead of updating the existing one. | Set up the repo to let others observe, and possibly research and learn on their own. |
| 03/09/26 | Created some slides/info cards to aid in learning when I teach API+MVC to the other members of the team. Also, created them to leave references for the team. | I need to make learning this stuff as streamlined, simple, and absorbable as possible. |
| 03/10/26 | Had the meeting to discuss design and teach the theory behind API + MVC consumer with some code examples. | Everyone seems to have understood the lesson. Hopefully, I don’t have to do too much guidance in the future. |
| 03/10/26 | Set up everyone with knowledge to continue off of my work. Pansilu and Sam will handle branding and front-end pages, wiring them to the API. Hesandu and I will continue with the backend API setup. | I don’t really care about the branding, I need to focus on logic this late into the project. |
| 03/13/26 | Moved DTOs to a shared library so DTOs don’t have to be rewritten in any project. | Make life easier for everyone. |
| 03/17/26 | Created required models with established relationships using Fluent API, created migrations. | I probably need to update these sometime depending on what we need. |
| 03/17/26 | Had a meeting with the team to further discuss tasks and what everyone can do. Assigned Hesandu and Noeyal to help with backend api endpoint setup. | I really do hope they get it down and can get things done with the amount of time we have left. |
| 03/19/26 | Finished the /branch endpoint for the API. Tested using .http file. | Done. |
| 03/19/26 | Stand up night. I was alone in call for 40 minutes waiting for everyone to join, even when we previously agreed to meet a specific time. | I got a bit fed up with the team, honestly. Made the decision to just get stuff done without concerning myself with those who do not come seeking to contribute. |
| 03/20/26 | Finished the /room, /class, /session, and /trainer endpoints for the API. | I just can’t wait for anyone anymore. 2 weeks left. |
| 03/21/26 | Finished the /tier endpoint for the API. | I must… |
| 03/22/26 | Finished the /payment and /subscription endpoints for the API. | …be speed. |
| 03/22/26 | Refactored a lot of the code just for optimizations. Pagination and Caching. Also fixed a case inconsistency with a DTO. |  |
| 03/22/26 | Fixed issue with the Member -> Subscription -> Payment -> Active life-cycle. Background service added to change Subscription status as well. | This was way more complicated that it needs to be, but tracking subs should be pretty strict. |
| 03/24/26 | Constrained fields in the database so they weren’t always MAX values. Finished the /attendance endpoint for the API. Also created a QR code service that generates a Base64 string to display as a PNG in the frontend. This includes scan logic as well. Also added background service to review check-ins. Check-ins now timeout at 4 hours. Also added token revocation on logout so JWT validity doesn’t persist even on logout. | Lots of work.. |
| 03/26/26 | Stand Up. Demo’d how to create Service, View Model, View, and Controller to get a page. | I swear I talked and taught this multiple times already. |
| 03/28/26 | Had a meetup at the library on a Saturday. Helped others with Git, Service, and API issues. | Hmm. |
| 03/28/26 | Spent most of the week busy with other things in life. Finished the /booking endpoint for the API. Made some fixes with pagination and caching. Added extra endpoints that seemed logical (e.g. filtered GET requests) | I find that every time I think I am finally done with the API, I end up having to go back to make things more logically sound and secure. |
| 03/30/26 | Finished simple CRUD views and functionality for the management dashboard frontend. Configured API calls and created a global “styling” for the entire management dashboard. Also: had to add pagination in places where I missed them before. | It’s like, a personal spreadsheet but that’s the best way to handle this. |
| 03/30/26 | Fixed a layout import issue in the Pansimembers branch. Decided to update Pansilu’s branch with the latest API changes and the management dashboard. | This took longer than it should have. Merge conflicts can be a headache. |
| 03/31/26 | Meeting with team. Just discussed where to go and what else needs to be done. About 3 hours. | Sometimes I find myself wishing that those who were absent for most of the lifetime of the project would just stay absent. |
| 04/01/26 | Created a branch to serve as an example for how the search features should be written. |  |
| 04/04/26 | Gone for a few days to go to a wedding. Came back to hardly anything done. Created a plan to finish everything in 48 hours. | I expected this would happen. |
| 04/05/26 | Did work according to my 48-hr plan: Phase 1: 1. Search Features per Model, Front and Back 2. Equipment and Schedule endpoints with appropriate frontend 3. Search and Filter for the Equipment and Schedule endpoints. 4. Refactored Member frontend area into reusable code using layouts and getting rid of copy-pasted elements and css definitions 5. Wired up Member frontend with backend data where applicable, removed hard-coded data and made pages more dynamic. | I ended up doing the work I assigned to others. |
| 04/06/26 | Phase 2: 1. Merged all Member Frontend work into one branch, then pulled into dev branch 2. Added some bits, removed minor bits, added session creation and cancellation, paginated session view for Trainer Area 3. Pull trainer area branch into dev 4. Pulled dev into main 5. Created favicon definitions and icons to convert system into a installable PWA 6. Set up Azure App Services to deploy and track GitHub repo, Verified that everything was working |  |
| 04/06/26 | I got coronavirus | My presentation grade… |
| 04/07/26 | Minor tweaks and bug fixes to codebase. | I forgot what, I was too ill |
| 04/11 – 04/15 | Working on the report. Specifically, these sections: Introduction - Project Overview - Report Structure Project Management - Team Roles & Responsibilities - Agile & Team Management - Partial of the Sprints, Stand-ups Section System Design - All subsections except the Frontend Design section Implementation - All Sections Conclusion - All Sections | Damn I gotta do the whole report too smh |