# Daily Standup Meeting

| Gym Membership Management | Group Name: Delta Software |
| --- | --- |
| Sprint Number: 3 | Date and Time: March 31st, 2026 @ 3PM |

List of attendance:

- Name:	Jay							Attended? YES/NO

- Name:	Pansilu							Attended? YES/NO

- Name:	Noeyal							Attended? YES/NO

- Name:	Sam							Attended? YES/NO

- Name:	Hesandu						Attended? YES/NO

Project Progress:

Team Member (1): Jay

- What did you accomplish today?

Answer:

Set up all standard CRUD views for the major models in the API for the management dashboard. Set up the QR Scanner with html5-qrcode library.

- What will you do tomorrow?

Answer:

Set up an LLM endpoint and attempt to create some agentic functionality with it.

- What obstacles are impeding your progress?

Answer:
The amount I have to do.

Team Member (2): Pansilu

- What did you accomplish today?

Answer:

Changed my login and sign up pages to work with ASP.NET, with styling.

- What will you do tomorrow?

Answer:

Finishing the signup page by connecting all the views, controllers, DTOs, and other needed parts to make it work. Also connecting the pages’ authorization and redirect per user role.

- What obstacles are impeding your progress?

Answer:

Pushing branch to remote repository. Figuring out how to converse with API.

Team Member (3): Noeyal

- What did you accomplish today?

Answer:

Built draft search and filter endpoints.

- What will you do tomorrow?

Answer:

Try to fix the drafts to match the system more.

- What obstacles are impeding your progress?

Answer:

Team Member (4): Sam

- What did you accomplish today?

Answer:

Debugging the fixes. Changed the use of an API/removed the older one and making sure everything works with the new one.

- What will you do tomorrow?

Answer:

Logout, view schedule dashboard, and additional changes to Trainer area.

- What obstacles are impeding your progress?

Answer:

Git repository syncing.

Team Member (5): Hesandu

- What did you accomplish today?

Answer:

Equipment and Session API Endpoints with search functionality

- What will you do tomorrow?

Answer:

Fix equipment and session API endpoints that were created. (Build Errors)

- What obstacles are impeding your progress?

Answer:

Git repository syncing.