Delta Software – Official Project Log

This log serves as a historical keeping of activities beyond just code; a non-code commit history.

| Date (MDY) | Details | By Who(m) |
| --- | --- | --- |
| 01/20/26 | Formation of Team | All Members |
| 01/25/26 | Short Team meeting discussing direction and roadmap of project | Jay, Sam, Hesandu |
| 01/27/26 | Received Assignment: “Gym Memberships” – Verbatim, Told to wait for an email. No other details were supplied regarding the software. | Jay |
| 01/27/26 | Approached professor as a team. Asked for details regarding the software. Was told email would contain details. | All Members |
| 02/04/26 | Received email. No such details. Asks for member details. | Jay |
| 02/04/26 | Assigned team members with task of drafting Use Cases | All Members |
| 02/05/26 | Replied to email with member details, and asked about whether details the client would like for their software would be given. | Jay |
| 02/12/26 | Team meeting to discuss Use Cases and finalize Use Cases | All Members |
| 02/12/26 | Assigned assistant lead to draft User Requirements from said Use Cases | Jay, Pansilu |
| 02/15/26 | GitHub repository created and shared. | Jay |
| 02/24/26 | Consolidated Use Cases; User Requirements completed by project lead instead. | Jay |
| 02/26/26 | Assigned everyone to draft up some designs based on user requirements; with emphasis on developers being the primary designers as they designated the desire to work with Bootstrap. | All Members |
| 03/03/26 | Began migrating to a 2-project solution with API + MVC consumer. | Jay |
| 03/08/26 | Set up a new GitHub repo with the new project solution. | Jay |
| 03/10/26 | Meeting to discuss design, and teach the new API + MVC architecture. | Jay, Pansilu, Sam, Hesandu |
| 03/17/26 | Meeting to further discuss frontend design, setting up Apple environments, and giving tasks to various members. | All Members |
| 03/19/26 | Stand-up | Jay, Sam |
| 03/24/26 | Stand-up |  |
| 03/26/26 | Stand-up |  |
| 03/28/16 | API production halted. Considered to meet minimum standards. | Jay, Hesandu |