# Daily Standup Meeting

| Gym Membership Management | Group Name: Delta Software |
| --- | --- |
| Sprint Number: 2 | Date and Time: March 28th, 2026 @ 10PM |

List of attendance:

- Name:	Jay							Attended? YES/NO

- Name:	Pansilu							Attended? YES/NO

- Name:	Noeyal							Attended? YES/NO

- Name:	Sam							Attended? YES/NO

- Name:	Hesandu						Attended? YES/NO

Project Progress:

Team Member (1): Jay

- What did you accomplish today?

Answer:

Finished /booking endpoints. Fixed some missing pagination and caching. Added a few extra GET endpoints that seem logical.

- What will you do tomorrow?

Answer:

Finally start up on the Management Dashboard front end and populate it with views of tables for CRUD operations.

- What obstacles are impeding your progress?

Answer:
I keep wanting to go back and refine the API more and more.

Team Member (2): Pansilu

- What did you accomplish today?

Answer:

Got started in VS Code. Started migrating personal project into the repo. Created branch for own features. Controllers set up in some stages and buttons set.

- What will you do tomorrow?

Answer:

Begin wiring frontend to backend and making calls to API where necessary.

- What obstacles are impeding your progress?

Answer:

Pushing branch to remote repository. Figuring out how to converse with API.

Team Member (3): Noeyal

- What did you accomplish today?

Answer:

- What will you do tomorrow?

Answer:

- What obstacles are impeding your progress?

Answer:

Team Member (4): Sam

- What did you accomplish today?

Answer:

Wired up Trainer login API auth, and profiles.

- What will you do tomorrow?

Answer:

Complete profile page setup and styling.

- What obstacles are impeding your progress?

Answer:

Not clear about requirements in frontend in comparison to backend. I.E. building things that were thought to be needed but weren’t.

Team Member (5): Hesandu

- What did you accomplish today?

Answer:

- What will you do tomorrow?

Answer:

- What obstacles are impeding your progress?

Answer: