# Daily Standup Meeting

| Project Name | Group Name: |
| --- | --- |
| Sprint Number: | Date and Time: 30th March 2026 15.00 - 23.00 (PHYSICAL MEETING ) |

List of attendance:

- Name:	Sam						Attended? YES/NO

- Name:	Pansilu						Attended? YES/NO

Project Progress:

Team Member (1): Name: SAM

- What did you accomplish yesterday?

Answer :

Finished profile page, and edit functionality

- What will you do today?

Answer:

Logout, view schedule

- What obstacles are impeding your progress?

Time, and not knowledgable enough on the backend

Team Member (2): Name: PANSILU BUDDHADASA

- What did you accomplish yesterday?

Answer: Was working on connecting the pages together and going through APIs

- What will you do today?

Answer: I will work on changing my login and signup pages as asp.NET and styling them . Today is a physical meeting in the library.

- What obstacles are impeding your progress?

Answer: Changing the html syntax to match with the database and changing them to match the asp.NET .

“Alone we can do so little; together we can do so much.” – Helen Keller